Evans Contracting LLC Proposal for: Micheal Cheikin

34454 Hitch Pond Rd 34820 Capstan Lane

Laurel De 19956 Lewes, De. 19958

302 515 4272

5/6/22

Repair drywall, finish and prime, repair specialty ceiling finish

 and blend with existing 1500.00

Paint entire areas of remodel, ceiling walls and trim, colors to be

Determined. Apply primer and two coats of high quality

Color top coat to walls and two coats of flat ceiling white paint to ceiling

Apply two coats of top quality color to prefinished trim.

Kitchen, laundry and living room areas. 6000.00

Install approximately 1250 sq ft of lvp, in laundry,

Kitchen, and Livingroom area of the house. 2900.00

Cut concrete slab run new electric supply in lines in appropriate

 conduit and install two new receptacle outlets in the floor.

Resurface concrete as needed ,family room and middle room ?.00

 Install two new outlets on the next to pantry cabinet wall for

electronics and microwave ?.00

Remove nonbearing archway and dispose of trash 500.00

Move cable connection on long wall from behind the refrigerator. ?.00

Check installed cabinets for plumb and level. Remove and reinstall

Up to two cabinets, if more then two cabinets need to be removed and reinstalled

There will be additional fees. Supply screws and mounting hardware

 Install all cabinets for island, stove and laundry area. 7500.00

Remove siding around the leaking window and install

Vycor flashing. Reinstall Siding 500.00

Install base trim and shoe molding , Install any other trim required

To complete job, basic trim package

Trim style to be determined and mataerial costs not included. 850.00

Install light fixtures as needed, electric trim, hook up

 dishwasher power, etc. ?.00

Hook up sink plumbing after counter install, drains, faucets,

Dishwasher and supply lines 650.00

Install Backsplash ?.00